## Slide 1: Memcomb
Noah Bradley, Bryce Waters, Isaac Watson, Jizhou Zhang, Andrew Dever, Kyle King

## Slide 2: Memcomb
For those who want to share and connect through similar memories in their lives. The Memcomb application is a social media platform that allows users to upload photos, videos, and audio, with an attached caption, that displays an important event in their lives. Unlike similar applications, Memcomb will connect users who share events of a similar time and place, allowing those users to discover each other. Our product provides a new way for users to interact with one another.

## Slide 3: Project Plan
Development of Memcomb will focus around a mobile platform
  We are considering developing a web app
Development of a mySQL Database
Application will include:
  Access to a phone’s camera and microphone, photo gallery, and location
Lots of research will be conducted for a timeline algorithm and supporting individual timelines with personalized data
Publish on the Google play store

## Slide 4: Last Week and Next Sprint
Discuss project idea and requirements, tools, and languages
Begin working on database and interface components
  Discuss design, colors, patterns, common shapes for interfaces
  Discuss database relationships, fields, then reconnect it to the interface
Begin implementing interface components
  login screen, account settings, controllers to accompany them
Discuss overall timeline
  algorithm to make it work, how it relates to database
Research into accessing a phone’s camera, photo gallery, and location

## Slide 5: Challenges and Risks
Understanding the feature requirements for project
Working with Android Studio and other tools that not everyone may be familiar with
Fixing configurations on Github and Android Studio
Planning sprint meetings, and assigning tasks efficiently
Having priorities set up before further sprints

## Slide 6: Mitigation Plan
Getting clarification from Professor by going to office hours
Using online resources like Stackoverflow to get configuration workings for Android Studio and Github
Come up with a schedule plan where everyone can meet and discuss and set up deadlines for task
Leave ample time in a sprint to account for any roadblocks we may encounter

## Slide 7: Tools, languages, servers
Android Studio
  Java Controllers with an XML layout
  Uploading to Google Play Store will take care of security concerns
mySQL
GitHub
This list is tentative, and will be updated as the semester goes